PROJECT PROPOSAL

Multi-Modal AI Health Assistant

AI-Powered Medical Image & Report Analysis System

Prepared by:

Ali Zain   oR Muneeb Hamza

University of Layyah

Date: April 30, 2025  |  Duration: 2 Weeks  |  Version: 1.0

1. Executive Summary

The Multi-Modal AI Health Assistant is an intelligent, AI-powered web application designed to bridge the gap between complex medical information and everyday users. By leveraging Google Gemini Pro's multimodal capabilities, the system can analyze both textual queries and medical images — including skin rashes, X-rays, lab reports, and prescriptions — and deliver clear, easy-to-understand health guidance.

This project addresses a critical need in modern healthcare: accessible, instant, preliminary health information that empowers users to make informed decisions before consulting a physician. With the rapid global growth of Med-AI, this application positions itself at the forefront of digital health innovation.

2. Project Overview

| Project Title | Multi-Modal AI Health Assistant |
| --- | --- |
| Technology Stack | Python, Google Gemini Pro API, Streamlit |
| Project Duration | 2 Weeks (14 Days) |
| Start Date | 30-04-2026 |
| End Date | 16-05-2026 |
| Project Type | AI / Healthcare Technology |
| Team / Developer | Ali Zain oR Muneeb Hamza |

3. Problem Statement

Healthcare accessibility remains a significant challenge worldwide. Patients often face the following pain points:

- Long waiting times to consult a doctor for preliminary questions or minor concerns.

- Difficulty interpreting complex medical reports, prescriptions, and test results written in technical language.

- Limited access to healthcare professionals in rural or underserved areas.

- Anxiety and uncertainty when experiencing unfamiliar symptoms, such as unusual skin conditions.

The Multi-Modal AI Health Assistant directly addresses these challenges by providing an intelligent, always-available first point of contact for health-related queries, powered by state-of-the-art multimodal AI.

4. Project Objectives

4.1 Primary Objectives

- Develop a functional, user-friendly AI health assistant using Python and Streamlit that can process both text and image inputs.

- Integrate Google Gemini Pro Multimodal API to enable simultaneous analysis of images (skin conditions, medical reports) and natural language queries.

- Deliver AI-generated health information in simple, layperson-friendly language to maximize accessibility and comprehension.

4.2 Secondary Objectives

- Implement a clean, responsive web interface using Streamlit for ease of use on both desktop and mobile browsers.

- Incorporate ethical safeguards including clear medical disclaimers and recommendations to consult a licensed physician.

- Ensure the complete working prototype is delivered within the 2-week project timeline.

5. Key Features & Functionality

5.1 Multimodal Image Analysis

Users can upload photos of skin rashes, wounds, medical reports, prescriptions, or X-ray images. The Gemini Pro model analyzes the visual content and provides a structured preliminary assessment in simple English, explaining potential conditions, recommended next steps, and urgency indicators.

5.2 Medical Report Summarization

Laboratory reports, blood tests, and diagnostic reports uploaded as images or PDFs are parsed and summarized by the AI. Complex medical terminology is translated into plain language, helping patients understand their own health data without requiring a medical background.

5.3 Natural Language Health Q&A

Users can type any health-related question and receive a detailed, context-aware response. The AI maintains conversational context within a session, enabling follow-up questions and more accurate guidance.

5.4 Skin Condition Preliminary Assessment

A dedicated module focuses on dermatological conditions. Users upload an image of a skin rash, lesion, or discoloration. The AI identifies potential conditions (e.g., eczema, psoriasis, allergic reactions), explains symptoms, and advises when to seek immediate medical attention.

5.5 Safety & Disclaimer Framework

Every AI-generated response includes a mandatory disclaimer clarifying that the tool provides informational support only and is not a substitute for professional medical diagnosis or treatment. Emergency conditions are flagged with explicit instructions to seek immediate care.

6. Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| AI / ML Engine | Google Gemini Pro (multimodal) | Process text + image inputs simultaneously |
| Backend | Python 3.10+ | Core application logic and API integration |
| Frontend | Streamlit | Rapid, clean web UI with minimal setup |
| Image Processing | PIL / OpenCV | Image preprocessing before AI analysis |
| API Management | google-generativeai SDK | Communicate with Gemini API |
| Deployment | Streamlit Cloud / Localhost | Easy hosting and sharing |

7. System Architecture

The application follows a clean three-tier architecture:

- Streamlit-based web interface handling user inputs (text, image uploads) and rendering AI-generated responses with proper formatting.Presentation Layer:

- Python backend orchestrating API calls, managing session state, handling image preprocessing, and applying safety filters.Application Layer:

- Google Gemini Pro Multimodal API processing combined text and image inputs and returning structured analysis.AI / Data Layer:

Data flow: User Input (text/image) → Streamlit UI → Python Backend → Gemini Pro API → Response Processing → Display to User.

8. Project Timeline — 2-Week Sprint

| Phase | Tasks | Days | Deliverable |
| --- | --- | --- | --- |
| Phase 1 (Days 1–2) | Project setup, environment configuration, API key setup, Streamlit scaffold | 2 | Working dev environment |
| Phase 2 (Days 3–5) | Integrate Google Gemini Pro Multimodal API; implement image upload & text query | 3 | Core AI engine functional |
| Phase 3 (Days 6–8) | Build UI: upload panel, chat interface, result display; responsive design | 3 | Complete Streamlit frontend |
| Phase 4 (Days 9–11) | Skin rash detection module, medical report OCR & summarization, safety disclaimers | 3 | Specialized analysis features |
| Phase 5 (Days 12–13) | Testing, bug fixing, performance optimization, edge-case handling | 2 | Tested, stable application |
| Phase 6 (Day 14) | Final review, documentation, deployment, demo preparation | 1 | Deployed & documented app |

9. Project Deliverables

- Fully functional Multi-Modal AI Health Assistant web application.

- Clean, documented Python source code hosted on GitHub (or provided as a ZIP archive).

- Streamlit-based frontend with responsive design and intuitive user experience.

- Integration with Google Gemini Pro API for multimodal analysis.

- Comprehensive README with setup instructions, dependencies, and usage guide.

- Live demo deployment on Streamlit Cloud (or localhost demo video).

- Project documentation covering architecture, features, and future roadmap.

10. Risk Management

| Risk | Likelihood | Mitigation Strategy |
| --- | --- | --- |
| Gemini API rate limits exceeded | Medium | Implement request throttling and caching |
| Inaccurate medical analysis output | Medium | Add clear disclaimers; validate with test cases |
| Large image upload performance issues | Low | Compress images before sending to API |
| Scope creep beyond 2-week timeline | Medium | Strict phase-based development; freeze scope at Day 5 |
| API key security exposure | Low | Use environment variables; never hardcode keys |

11. Ethical Considerations & Compliance

This project is developed with a strong commitment to responsible AI in healthcare. The following ethical guidelines are embedded into the system design:

- No Diagnosis: The system explicitly does not diagnose medical conditions. All outputs are framed as informational guidance only.

- Privacy First: No user data, images, or queries are stored persistently. All processing is session-based and ephemeral.

- Transparency: Users are always informed they are interacting with an AI system, not a licensed medical professional.

- Emergency Escalation: The system is programmed to recognize potential medical emergencies and immediately direct users to call emergency services.

- Bias Awareness: Prompt engineering and testing includes diverse cases to minimize bias in skin tone representation and health condition recognition.

12. Future Scope & Enhancements

Upon successful completion of the 2-week prototype, the following enhancements are proposed for future development phases:

- Multilingual Support: Add Urdu, Arabic, and other regional languages to expand accessibility.

- EHR Integration: Connect with Electronic Health Record systems for personalized health history context.

- Doctor Referral Engine: Integrate a real-time doctor directory to recommend nearby specialists based on AI analysis.

- Mobile Application: Develop native iOS/Android apps using React Native for broader reach.

- Wearable Integration: Incorporate data from smartwatches and fitness trackers for holistic health monitoring.

- FDA / Regulatory Pathway: Explore compliance frameworks for medical device software if product is to be commercialized.

13. Conclusion

The Multi-Modal AI Health Assistant represents a significant step forward in democratizing healthcare information. By combining the cutting-edge multimodal capabilities of Google Gemini Pro with an accessible Streamlit interface, this project delivers a practical, impactful tool that can genuinely improve how people interact with their health data.

The 2-week development plan is structured, realistic, and milestone-driven, ensuring a high-quality prototype is delivered on schedule. This project not only demonstrates technical proficiency in AI integration and Python development but also addresses a real-world problem with meaningful societal impact.

We are confident that this proposal outlines a compelling, achievable, and valuable project that stands out in the rapidly growing field of Medical AI technology.

End